| RAC Inc. Rodriguez Residence · Oak Valley Estates Lot 5 Kanarraville, Utah 84742 | CHANGE ORDER CO-007 February 27, 2026 |
| --- | --- |

| Owner | Adrian & Jessica Rodriguez | Contractor | RAC Inc. — Craig Engel |
| --- | --- | --- | --- |
| Project | Oak Valley Estates Lot 5, Kanarraville, UT | Vendor | St George Windows, Doors & More LLC |
| STG Estimate # | 3877 · Dated 02/24/2026 · Expires 03/24/2026 | Salesperson | Aubrey Dockstader |

SCOPE OF CHANGE

Addition of Integrate retractable screens to four (4) sliding door openings. Screens are being added at no markup to the owner as a goodwill gesture related to the project management migration issue. Cost passed through at vendor invoice rate. Doors included in this change order: 1. Dining Room Sliding Door 2. Primary Bedroom Sliding Door 3. Primary Bathroom Sliding Door 4. ADU / Casita Sliding Door

| Description | Qty | Amount |
| --- | --- | --- |
| Integrate Screens — Supply Integrate retractable screens for door lines 6, 7, 9, 10, 11, 17 & 19 (4 openings per this CO). Per STG Estimate #3877. | 1 | $18,018.10 |
| Integrate Screen Installation — Labor Installation of screens per STG Estimate #3877. | 1 | $5,851.80 |
| Contractor Markup | — | $0.00 |
| CHANGE ORDER TOTAL |  | $23,869.90 |

Note: No contractor markup applied. Cost passed through at STG vendor rate as a goodwill accommodation. Materials deposit of 100% due upon order; remainder due upon completion per STG payment terms.

| Original Contract $3,168,660.00 | Approved COs (001–003) +$66,870.35 | This Change Order (CO-007) +$23,869.90 | Revised Contract Total $3,259,400.25 |
| --- | --- | --- | --- |

| OWNER AUTHORIZATION |  | CONTRACTOR |
| --- | --- | --- |
| _________________________________ Adrian Rodriguez · Owner _________________________________ Jessica Rodriguez · Owner _________________________________ Date |  | _________________________________ Craig Engel · RAC Inc. _________________________________ Date |

RAC Inc. · racinc19@gmail.com · 435-229-7360 · Guardian Intelligence Platform