RAC INC.

Rodriguez Residence · Oak Valley Estates Lot 5 · Kanarraville, UT

CHANGE ORDER #007

Creative Home Engineering — Secret Door Security Upgrade

| CO Number: | CO-007 | Date: | February 25, 2026 |
| --- | --- | --- | --- |
| Project: | Rodriguez Residence | Contractor: | Creative Home Engineering |
| Ref - Original Proposal: | Ref #85588, Rev 1 — $29,663 | Ref - Revised Proposal: | Ref #38118, Rev 2 — $56,525 |

DESCRIPTION OF CHANGES

This change order reflects the security upgrade from Proposal Revision 1 to Proposal Revision 2, incorporating enhanced access control, forced entry protection, and ballistic resistance on both secret door systems.

| Line Item | Rev 1 | Rev 2 | Change |
| --- | --- | --- | --- |
| DOOR 1 — Outer (Concrete Tile Secret Door) |  |  |  |
| Partially Automatic Opening (now included) | $0 | $824 | +$824 |
| Dual Operational Modes (removed) | $1,108 | $0 | -$1,108 |
| Access Control Concealment (art frame) | $0 | $2,649 | +$2,649 |
| Keypad | $0 | $500 | +$500 |
| Fingerprint Scanner | $0 | $824 | +$824 |
| Three Operational Modes | $0 | $250 | +$250 |
| Medium Forced Entry Package | $0 | $3,964 | +$3,964 |
| Door 1 Net Change: |  |  | +$7,457 |
| DOOR 2 — Inner (Dry-Stack Stone Secret Door → Vault) |  |  |  |
| Stone Concealment Panel | $0 | $375 | +$375 |
| Keypad | $0 | $500 | +$500 |
| Fingerprint Scanner | $0 | $824 | +$824 |
| Three Operational Modes | $0 | $250 | +$250 |
| Panic Room Forced Entry Package | $0 | $16,419 | +$16,419 |
| Ballistic Resistance UL Level 3 | $0 | $2,130 | +$2,130 |
| Door 2 Net Change: |  |  | +$19,705 |
| Photographic Rebate (both revisions): |  |  | -$300 |

FINANCIAL SUMMARY

| Original Contract (Rev 1) | $29,663.00 |
| --- | --- |
| Revised Proposal (Rev 2) | $56,525.00 |
| Net Difference (Proposal) | $26,862.00 |
| RAC Inc. Markup (10%) | $0.00 |
| CHANGE ORDER TOTAL | $26,862.00 |

AUTHORIZATION

By signing below, all parties agree to the scope and cost described in this change order.

| Owner / Client Signature: | RAC Inc. Signature: |
| --- | --- |
| ___________________________ | ___________________________ |
| Jessica & Adrian Rodriguez | RAC Inc. |
| Date: ____________________ | Date: ____________________ |