CHANGE ORDER

| Change Order No: | CO-001 |
| --- | --- |
| Date: | February 6, 2026 |
| Project: | Liberty Lane Residence (Rodriguez Residence) |
| Location: | Oak Valley Estates Lot 5, Liberty Lane, Kanarraville, UT 84742 |
| Owner: | ARJR Kanarraville Holdings, LLC |
| Contractor: | RAC Inc |
| Original Contract Price: | $3,168,660.00 |

DESCRIPTION OF CHANGE

Upgrade three (3) sliding doors from manual operation to automatic sliding door system. Automatic door system includes motorized operator, controls, and integration.

| # | DESCRIPTION | QTY | AMOUNT |
| --- | --- | --- | --- |
| 1 | Dining Sliding Door - Automatic Upgrade | 1 | $6,679.65 |
| 2 | Primary Bedroom Sliding Door - Automatic Upgrade | 1 | $6,679.65 |
| 3 | Primary Bathroom Sliding Door - Automatic Upgrade | 1 | $6,679.65 |
| CHANGE ORDER TOTAL |  |  | $20,038.95 |

| Original Contract Price: | $3,168,660.00 |
| --- | --- |
| This Change Order (CO-001): | $20,038.95 |
| Revised Contract Price: | $3,188,698.95 |

APPROVED BY:

OWNER: ARJR Kanarraville Holdings, LLC

| _________________________________ Signature | _________________________________ Date |
| --- | --- |

CONTRACTOR: RAC Inc

| _________________________________ Signature | _________________________________ Date |
| --- | --- |