Design Services Contract

This Agreement, Made as of the thirteenth day of January, In the Year twenty twenty-five,

Between the Owner:

Jessica and Adrian Rodriguez

Contact Primary Telephone

And RAC Development:

RAC Development

1267 N 1390 W St. George Ut 84770

UT 5972780-5501 B-100 E-100

435-229- 7360

For the Project:

Oak Valley Estates Lot 5

Liberty Ln. Kannarrville UT 84742

Compound Phase 1

- Schematic Design

  - The Schematic Design phase begins with an Initial Meeting. During this meeting, RAC Development and the owner discussed the programmatic requirements and basic design parameters for the project.

  - Based upon the mutually agreed upon program and layout established in the Initial Meeting, RAC Development shall prepare a set of schematic design documents for review by the owner. These documents shall include the site layout of a Main residence, pond, 3 guest residences, 2-1100 sq. ft. RV garages, and a 5500 sq. ft. multi-use garage. Architectural, structural, electrical, and site drawings needed for the construction of 2-1800 sq.ft. RV garages and a 5500 sq. ft. multi-use garage. Solar power storage, wastewater systems, culinary and well systems stubs for future buildings, roads, and infrastructure for the compound. Geotechnical testing, aerial surveys. Well water testing.

- Design Development Phases

  - The Design Development phase shall consist of As needed) Review Meetings (s), (As needed set(s) of design revisions, and receipt of schematic plans for review. Any additional meetings and/or revisions shall be considered Additional Services per Article 6.

  - At the first Design Development Review Meeting the owner and RAC Development will review the drawings and discuss changes, options, questions, or general concerns they may have regarding the design. RAC Development will then prepare a set of CAD documents showing the modified floor plans, elevations, and electrical layouts for review and approval at the final Design Development Review Meeting. After as needed set(s) of design revisions and/or as needed of Review Meeting(s), any additional revisions will be considered Additional Services per Article 6.

- Construction Documents

  - Based on the approved Design Development Documents RAC Development shall prepare the final construction documents consisting of 5 (five) complete sets of the following documents, floor plans, all elevations, typical details and sections, foundation plans, electrical layouts, framing plans, and roof plans.

- Reimbursable Expenses

  - Reimbursable Expenses shall be requested in advance.

  - RAC Development will bill for vendor service at the end of each month. Vendor service will be reduced from the final invoice upon completion of the contract.

- Billing and Payments

  - The owner shall pay RAC Development, (0) as a retainer to be applied against the total amount due upon completion of the design documents.  The cost of the plans will be calculated at a fixed fee of 21,500.00 (Twenty-one thousand and five hundred).

  - Upon receipt of plans, the owner shall pay RAC Development for the final amount due plus any additional services and/or reimbursable expenses accrued.  Complete payment is due upon receipt of the design documents.

  - Reimbursable expenses, as described in Article 4, shall be compensated with no multiplier added.

- Additional Services

  - Further owner requests or improvements to services such as additional meetings, plan revisions, or other items exceeding after completion of the services outlined above shall be considered Additional Services. Additional Services will be billed in addition to the base fee at a rate agreed to in writing by both the owner and (RAC Development).

Position Title				Rate/Hour

Principal				$(125.00)/hr

Time will accrue at 15 minute intervals. Complete documentation of the hours accrued will be supplied to the owner upon final billing.

  - Fees for all additional services will be due upon invoice.

  - No Additional Services shall be undertaken without the express written consent of the owner.

- Ownership of Documents and Indemnity

  - Drawings and specifications as instruments of service are and shall remain the property of (RAC Development), whether the project is constructed or not.  The owner shall be permitted to retain copies including reproducible copies of the design documents.  The owner may submit or distribute these documents to construct this specific project only.  Any sale, reproduction, creation of derivative works based on these documents, or use of these documents without proper compensation to (RAC Development), and the express written consent of  (RAC Development), is strictly prohibited

  - To the fullest extent permitted by law, the Owner shall indemnify and hold harmless RAC Development, RAC Developmentt’s representatives, agents, and employees from all claims, losses, damages, and expenses, including attorney’s fees arising out of or resulting from the performance of the work, provided that such claim, loss, damage or expense is caused in whole or in part by any negligent act or omission of the Owner, anyone directly employed by them or anyone whose acts they are liable for, and attributes to bodily injury, sickness, disease or death, mold growth, or to injury to or destruction of tangible property including any resulting loss of use, regardless of whether or not it is caused in part by a party indemnified above.

- Termination of Agreement

  - This agreement can be terminated by either party upon seven (7) days' written notice should either party not perform in accordance with this agreement.

  - If the contract is terminated through no fault of RAC Developmentt, RAC Developmentt shall be compensated for all work that has been completed plus reimbursable expenses.

- Arbitration of Disputes

  - Any controversy or claim arising out of or relating to this contract, or the breach thereof, shall be settled by arbitration administered by the American Arbitration Association under its Construction Industry Arbitration Rules, and judgment on the award rendered by the arbitrator(s) may be entered in any court having jurisdiction thereof.

- Acceptance

Witness our hand and seal on this thirteenth day of January 2024.

_________________________________________		_________________________________

RAC Development				Date

_________________________________________		_________________________________

Owner’s Name	 					Date