Design Services Contract

This Agreement, Made as of the thirteenth day of January, In the Year twenty twenty-five,

Between the Owner:

ARJR KANARRAVILLE HOLDINGS, LLC

7533 S Center View Ct

West Jordan, UT, 84084

786-423-2777

And RAC Development:

RAC Development

1267 N 1390 W St. George Ut 84770

UT 5972780-5501 B-100 E-100

435-229- 7360

For the Project:

Oak Valley Estates Lot 5

Liberty Ln. Kanarrville UT 84742

Compound Phase 1

- Schematic Design

  - The Schematic Design phase begins with an Initial Meeting. During this meeting, RAC Development and the owner discussed the programmatic requirements and basic design parameters for the project. Additional meetings are conducted during the Design Development Phase in accordance to Section 2.1.

  - Based upon the mutually agreed upon program and layout established in the Initial Meeting, RAC Development shall prepare a set of schematic design documents for review by the owner. These documents shall include the site layout of a Main residence, pond, 3 guest residences, 2-1100 sq. ft. RV garages, and a 5500 sq. ft. multi-use garage. Architectural, structural, electrical, and site drawings needed for the construction of 2-1800 sq.ft. RV garages and a 5500 sq. ft. multi-use garage. Solar power storage, wastewater systems, culinary and well systems stubs for future buildings, roads, and infrastructure for the compound. Geotechnical testing, aerial surveys. Well water testing.

- Design Development Phases

  - RAC Development and Owner shall meet during Design Development Phase as necessary in order to have a design for the Project that is agreed upon. In addition, Review Meeting shall take place between RAC Development and Owner to review set(s) of design revisions, and receipt of schematic plans. Once Owner and RAC Development  have agreed on a design (the “Chosen Design”) for the project, to the extent any additional meetings and/or revisions (“Additional Revisions”) are needed, such Additional Revision shall be considered Additional Services per Article 6.

  - At the first Design Development Review Meeting, Owner and RAC Development will review the the intinial drawings and discuss changes, options, questions, or general concerns Owner may have regarding the design. At the conclusion of the meeting anf with a reasonable time (not to exceed 15 business days), RAC Development will prepare a set of Computed Aided Drawing (CAD) documents showing the modified floor plans, elevations, and electrical layouts for review and approval at the final Design Development Review Meeting. Upon written approval from Owner of the Chosen Desing, any Additional Revisions will be considered Additional Services under Article 6.

- Construction Documents

  - Based on the Chosen Design and Development Documents, RAC Development shall prepare the final construction documents consisting of 5 (five) complete sets of the documents, including but not limited to,  floor plans, all elevations, typical details and sections, foundation plans, electrical layouts, framing plans, and roof plans.

- Project Related Expenses

  - Project Related Expenses shall be requested in advance.

  - The parties understand that as part of the implementation process of the Construction Documents, RAC Development vendors may bill for services provided at the end of each month. Vendor service will be reduced from the final invoice upon completion of the contract.

- Billing and Payments

  - A retainer from Owner for this design of this Project is not required by RAC Development.  Owner shall pay RAC Development a total of TWENTY-ONE THOUSAND FIVE HUNDRED AND 00/100THS DOLLARS ($21,500.00) for the cost of the plans and design.

  - Upon receipt of the Construction Documents and Chosen Design, Owner shall pay RAC Development for the final amount due plus any additional services and/or project related expenses accrued as of the date of completion. Complete payment is due upon receipt of the design documents.

  - INTENTIONALLY DELETED

- Additional Services

  - Further Owner’s requests or improvements to services such as additional Design Development and Review meetings, Additional Revisions, and/or other additional service after Owner has made final the Chosen Design and completion of the services outlined above, shall be considered Additional Services. Additional Services will be billed in addition to the base fee at a rate of ONE HUNDRED TWENTY-FIVE AND 00/100THS ($125.00).

Time will accrue at fifiteen (15) minute intervals. Complete documentation of the hours accrued will be supplied to the owner upon final billing.

  - Fees for all additional services will be due upon invoice.

  - No Additional Services shall be undertaken without the express written consent of the owner.

- Ownership of Documents and Indemnity

  - Drawings and specifications as instruments of service are and shall remain the property of RAC Development, whether the Project is built or not.  The owner shall be permitted to retain copies including reproducible copies of the Chosen Design and Construction Documents (“Project Documents”).  The owner may submit or distribute the  Project Documents to any other contractor for purposes of the construction of this Project only.  Any sale, reproduction, creation of derivative works based on Project Documents, or use of these documents without proper compensation to RAC Development, and the express written consent of  RAC Development, is strictly prohibited.

  - To the fullest extent permitted by law, Owner shall indemnify and hold harmless RAC Development, RAC Development’s representatives, agents, and employees from all claims, losses, damages, and expenses, including attorney’s fees arising out of or resulting from the performance of the work, provided that such claim, loss, damage or expense is caused in whole or in part by any negligent act or omission of the Owner, anyone directly employed by them or anyone whose acts they are liable for, and attributes to bodily injury, sickness, disease or death, mold growth, or to injury to or destruction of tangible property including any resulting loss of use, regardless of whether or not it is caused in part by a party indemnified above.

  - To the fullest extent permitted by law, RAC Development shall indemnify and hold harmless Owner, representatives, agents, and employees from all claims, losses, damages, and expenses, including attorney’s fees arising out of or resulting from the performance of the work, completed by RAC Development provided that such claim, loss, damage or expense is caused in whole or in part by any negligent act or omission of the RAC Development, anyone directly employed by them or anyone whose acts they are liable for, and attributes to bodily injury, sickness, disease or death, mold growth, or to injury to or destruction of tangible property including any resulting loss of use, regardless of whether or not it is caused in part by a party indemnified above.

- Termination of Agreement

  - This agreement can be terminated by either party upon seven (7) days' written notice should either party does not perform in accordance with this agreement.

  - If the contract is terminated through no fault of RAC Developmentt, RAC Development shall be compensated for all work that has been completed until such date plus reimbursable expenses.

- Arbitration of Disputes

  - Any controversy or claim arising out of or relating to this contract, or the breach thereof, shall be settled by arbitration administered by the American Arbitration Association under its Construction Industry Arbitration Rules, and judgment on the award rendered by the arbitrator(s) may be entered in any court having jurisdiction thereof.

- Acceptance

Witness our hand and seal on this thirteenth day of January 2024.

_________________________________________		_________________________________

RAC Development				Date

_________________________________________		_________________________________

Owner’s Name	 					Date