SUBCONTRACTOR AGREEMENT

HVAC SYSTEMS

This Agreement is entered into as of _________________, 2026, by and between:

CONTRACTOR: RAC Inc, 1267 N 1390 W, St. George, UT 84770

SUBCONTRACTOR: Dash Heating & Air, 135 N 900 E, St. George, UT 84770, 435-272-2783

PROJECT: Rodriguez Residence, Oak Valley Estates Lot 5, Liberty Lane, Kanarraville, UT 84742

OWNER: ARJR Kanarraville Holdings, LLC

## 1. SCOPE OF WORK

Subcontractor shall furnish and install a complete HVAC system per approved plans, manufacturer specifications, and applicable codes. Work includes rough-in and trim-out installation phases.

Equipment to be furnished and installed:

| QTY | ITEM |
| --- | --- |
| 5 | Ductless Mini Split 18k with Condenser Unit |
| 1 | Ductless Mini Split 24k with Condenser Unit |
| 1 | Ductless Mini Split 30k with Condenser Unit |
| 1 | Ceiling Cassette Mini Split 18k with Condenser Unit |
| 3 | 2-Zone System |
| 7 | Programmable Thermostat |
| 3 | Dryer Venting with 2x4 Dryer Box |
| 2 | Range Hood Venting |
| 1 | Exhaust Fan |
| - | All ducting and materials for supply and return air (6-6" flex, 8-8" flex, 6-10" flex, 4 return air) |

Work includes:

- Design and layout of HVAC system

- Installation of supply and return ductwork

- Placement of air registers and grilles

- Running of refrigerant line sets

- Installation of thermostat wiring

- Installation of condensate drain lines and safety shut-off switches

- Pressure testing and vacuum evacuation

- System startup, commissioning, and airflow balancing

- Final walkthrough and inspection

Exclusions:

- Electrical work beyond low-voltage HVAC connections

- Structural modifications for equipment placement

- Drywall patching or painting

- Gas piping and gas appliance startup

- Exhaust fan venting and installation (beyond scope listed)

## 2. CONTRACT PRICE

Contractor agrees to pay Subcontractor the sum of:

FIFTY-NINE THOUSAND TWO HUNDRED FIFTY-FIVE DOLLARS AND 12/100 ($59,255.12)

## 3. PAYMENT SCHEDULE

| Phase | Percentage | Amount |
| --- | --- | --- |
| Rough-In Complete | 75% | $44,441.34 |
| Trim-Out Complete | 25% | $14,813.78 |
| TOTAL | 100% | $59,255.12 |

Payment due within 10 days of invoice. No retainage.

## 4. WARRANTY

- 5-year warranty on equipment per manufacturer specifications

- 1-year warranty on workmanship and installation from trim-out completion

- Warranty service during standard hours (Mon-Fri, 8AM-5PM)

- Emergency service subject to $89 call-out fee plus parts and labor

## 5. GENERAL TERMS

- Subcontractor shall maintain clean worksite and remove debris upon completing each phase.

- All work shall comply with local building codes and manufacturer specifications.

- Subcontractor shall maintain required insurance and provide certificate upon request.

- Any changes to scope require written change order signed by both parties.

- Subcontractor shall coordinate schedule with Contractor and other trades.

## 6. ACCEPTANCE

The parties have executed this Agreement as of the date first written above.

CONTRACTOR: RAC Inc

Signature: _______________________________________________

Print Name: Craig Engel

Date: _______________

SUBCONTRACTOR: Dash Heating & Air

Signature: _______________________________________________

Print Name: _______________________________________________

Date: _______________